| ## Mode | # Market/Project | Est. Funding over 25 years $mil | Maximize Alternative to Driving Alone | Reduce Hwy101 Congestion | Reduce Local Congestion | Maximize Mobility for Seniors, Youth & Disadvantaged | Maintain Environmental Quality of Life | Maintain Flexibility | Overall Benefit |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Regional / Interregional |  |  |  |  |  |  |  |  |  |
| Hwy | Narrows | $300.0 | HIGH Improves all high capacity modes. | HIGH Relieves key bottleneck; may save an estimated 492 daily person hours in delay. | MED Relieves congestion on freeway access routes in Novato. | LOW Provides no new alt., but allows transit to be more efficient. | LOW Environmental impact on-going. Keeps traffic moving which has positive effect on air quality. May have other impacts. | MED Allows for future bus improvements through Narrows. | MED |
| Rail | Commuter Rail | $115.2 | HIGH Provides new alternative; projected 5,100 daily riders initially. | HIGH May take 1,900 trips off Hwy 101 in morning peak. | MED Changes travel patterns around stations; reduces overall driving trips. | MED Provides new transit option; but primary focus is commuters. | MED Environmental impact assessment on-going. Reduces auto travel; but may have other impacts. | HIGH Future phases already planned, service levels can vary. | HIGH |
| Xbus | Marin-Sonoma Express Bus | $78.8 | HIGH Projected 1,350 new daily express bus riders. | MED May take 610 trips off Hwy 101 in morning peak. | MED Changes travel patterns around stops; reduces overall driving trips. | # MED Provides new transit option; but primary focus is commuters. | MED No environmental impact assessment. Reduces auto travel; but may have other impacts. | HIGH Routes and service levels can change over time. | MED |
| Ferry | Ferry | TBD | HIGH Substantial but unknown ridership potential. | HIGH Proven mode, but potential still being studied. | MED Changes travel patterns around terminals; reduces overall driving trips. | MED Provides new transit option; but primary focus is commuters. | MED Environmental impact assessment on-going. Reduces auto travel; but may have other impacts. | MED Tied to landside infrastructure, but routes and services can vary. | MED |
| Loc Bus | Intermodal Connections | $10.0 | HIGH Projected to carry 1,400 daily riders, reducing auto connections to regional transit. | MED May eliminate about 600 daily auto trips from Hwy 101 in morning peak. | HIGH Reduces auto access needs at local stations. | MED Provides new transit option; but primary focus is commuters. | HIGH Improves environment around station area. Reduces cold starts by eliminating auto connections. | HIGH Routes and service levels can change over time. | HIGH |
| Local Commute Projects |  |  |  |  |  |  |  |  |  |
| Hwy | Highway Interchanges | $236.0 | LOW Some help to transit operations, but primarily for traffic. | HIGH May save approximately 1,050 daily person hours of delay. | HIGH Reduces spillover congestion on local streets. | LOW Primary benefit is to drivers. | MED Reduces stopped and delayed traffic, but may have other impacts to be studied. | LOW Fixed capital investment. | MED |
| Loc. Bus | Transit Junctions/Pads/Stops, Technology and Admin. | $31.0 | HIGH Capital investment required to generate an estimated 16,000 new transit riders. | HIGH Capital investment may allow elimination of over 1,000 daily trips on Hwy 101 with enhanced service. | HIGH Capital investment may increase overall transit ridership. | HIGH Local transit is primary option for dependant riders. | HIGH Increases transit use with minimal impacts. | HIGH Can be altered over time. | HIGH |
| Loc. Bus | Intercommunity Transit | $129.0 | HIGH Could serve 13,500 daily riders. | MED May reduce Hwy 101 traffic by approximately 2,250 daily trips; approx. 560 peak. | HIGH May reduce local traffic by over 6,000 daily trips; approx 1,500 peak trips County-wide. | HIGH Local transit is primary option for dependant riders. | HIGH Increases transit use with minimal impacts. | HIGH Can be altered over time. | HIGH |
| Loc. Bus | Local Express Bus (Hwy 101) | $21.0 | HIGH Could serve 3,700 daily riders. | MED May reduce Hwy 101 traffic by approximately 900 daily trips; 250 in peak. | LOW Primary focus is highway trips, some local improvement for access. | HIGH Local transit is primary option for dependant riders. | HIGH Increases transit use with minimal impacts. | HIGH Can be altered over time. | HIGH |

*Current dollar estimates for unfunded needs are from existing plans.